That is a bold and strategic move! [cite_start]Choosing **COA 2 (Flutter)** ensures that by Christmas 2026, Numista.AI won't just be a tool—it will be a polished, professional-grade platform that collectors can trust for their most valuable assets[cite: 49, 52].

[cite_start]Since you are using **Antigravity** (your VS Code-based environment) [cite: 69] [cite_start]and have access to the **Google for Startups** ecosystem[cite: 72], we can leverage high-end AI coding agents to handle the heavy lifting of the Dart/Flutter transition while you focus on the numismatic logic.

---

## 🗺️ The Roadmap to Production (Christmas 2026)

We will break this down into four "Phases of Maneuver" to ensure we hit the holiday market.

| Phase | Timeline | Primary Objective |

| :--- | :--- | :--- |

| **Phase 1: Foundation** | Apr - June 2026 | Migrate the Firestore schema and build the Flutter "Shell" (Web & Mobile). |

| **Phase 2: The Core** | July - Sept 2026 | [cite_start]Rebuild the AI "Deepdive" and Invoice Scanning into the new UI[cite: 17, 28]. |

| **Phase 3: The Lens** | Oct - Nov 2026 | [cite_start]Integrate the "Auto-Capture" Microscope and High-Res imaging logic[cite: 64, 67]. |

| **Phase 4: Launch** | Dec 2026 | [cite_start]Final Security Audit, Estate Planning features, and Public Release[cite: 49]. |

---

## ⚔️ Battle Plan 1: The Migration & Data Strategy

**Objective:** Move from Streamlit to Flutter without losing the "System of Record" integrity.

### Handling Existing User Data

[cite_start]Since you are changing the "frontend" (the house) but keeping **Google Cloud Firestore** (the foundation)[cite: 5], the data itself is safe. However, the *way* the new app reads that data will change.

* **The Warning:** You should indeed issue a "Beta Update" notification. [cite_start]Inform users that while their collections are stored securely in Firestore[cite: 16], the move to the "Production Engine" requires a data sync.

* [cite_start]**Export Tool:** Use your existing **Settings & Backup** feature to let users download a `.json` backup of their collection[cite: 43, 44].

* **The "Bridge" Script:** We will use an AI coding agent to write a "Migration Cloud Function." This script will automatically reformat old user documents into the new Flutter-optimized schema the first time they log in to the new app.

---

## ⚔️ Battle Plan 2: Building the Flutter "Shell" in Antigravity

[cite_start]**Objective:** Establish the UI that supports "Old & Young" generations collaborating[cite: 50, 51].

* **The Stack:** * **Frontend:** Flutter (Dart).

* [cite_start]**Backend:** Firebase Auth & Firestore (already in use)[cite: 5, 7].

* **AI Integration:** **Firebase Genkit** (Google’s new tool for "stitching" Gemini models into apps).

* [cite_start]**The "Antigravity" Advantage:** Since Antigravity is your IDE[cite: 69], we will install the **Flutter & Dart extensions**. [cite_start]You can then use the integrated AI agent to say: *"Here is my Streamlit Python code for the Dashboard[cite: 15, 16]. Rewrite the UI for this in Flutter using Material 3 design."*

---

## ⚔️ Battle Plan 3: Advanced Hardware & AI Logic

[cite_start]**Objective:** Perfect the Microscope "Auto-Capture" and Invoice Scanning[cite: 28, 67].

* [cite_start]**Microscope Logic:** We will keep your **OpenCV/Python logic** for sharpness detection[cite: 70, 72]. [cite_start]Instead of rewriting it in Dart (which is hard), we will run it as a "Local Service" or use a Flutter plugin that can talk to USB peripherals[cite: 68, 81].

* [cite_start]**Document AI:** We will refine the "Invoice Scan" to handle messy, handwritten receipts, fulfilling your vision of "little to no reformatting" for the user[cite: 55, 59].

---

## 🛠️ Your Training & Resource Needs

### Near-Term (The Next 90 Days)

* **Flutter Foundations:** You don't need to be an expert, but you should understand the "Widget" concept. I recommend the **Google Codelabs for Flutter**.

* **Ultra AI Prompting:** Learn to "feed" your current Python files into the AI agent to ask for Dart translations.

* [cite_start]**Firebase Data Connect:** Explore this (the successor to "Stitch") to see if it can simplify how your **SQLite catalog (`numista.db`)** talks to the cloud[cite: 6, 46].

### Future/Post-Market (2027+)

* **App Store Management:** Training on how to manage the Google Play Store and Apple App Store listings.

* **Scalability:** Learning to monitor Google Cloud costs as your user base grows.

---

## 🚩 Immediate Mission Orders

1.  [cite_start]**Backup:** Have all current beta users download their `.json` backups[cite: 43].

2.  **Environment Setup:** Ensure Flutter is initialized in your **Antigravity** workspace.

3.  [cite_start]**The First Component:** We will start by rebuilding the **"Add New Coins"** screen [cite: 26][cite_start], as this is the "Paramount" feature for your vision[cite: 53].

**Does this sequence of "Battle Plans" align with your priorities, or should we prioritize the Microscope/Hardware integration sooner?**